WEBSITE DEVELOPMENT BRIEF

Senior Living Portfolio — Three-Site WordPress Build

internationalseniorliving.com  |  panamaseniorliving.com  |  costaricaseniorliving.com

Prepared by

Justin

Document type

Developer RFP / Project Brief

Platform

WordPress + Elementor Pro

Scope

3 interconnected websites

Date

May 26, 2026

CONFIDENTIAL — FOR DEVELOPER USE ONLY

1. Project Overview

I am building a portfolio of three interconnected senior living and retirement websites targeting US and Canadian retirees. The sites will function as an integrated lead generation, authority, and passive income system — with Blue Zone Senior Living as the flagship brand and the two geo-specific sites feeding into it.

The long-term vision is to use this digital portfolio to generate passive income immediately via affiliate partnerships and directory listings, and to build the audience and authority needed to support future senior living community developments in Costa Rica and Panama.

1.1 The Three Sites

Domain

Role

Build Priority

internationalseniorliving.com

Flagship Brand

Phase 1 — Build first. Concept-driven authority brand. Parent of the portfolio.

panamaseniorliving.com

Geo Site #1

Phase 2 — Fastest revenue. Highest search volume. Build concurrently or immediately after Blue Zone.

costaricaseniorliving.com

Geo Site #2

Phase 3 — Nicoya Blue Zone tie-in. Build once flagship has traction. Architecture identical to Panama site.

1.2 Target Audience

•	US and Canadian retirees (55+) researching retirement abroad

•	Individuals in the research/comparison phase — not yet committed to a destination

•	Secondary: real estate investors and development partners

1.3 What These Sites Are NOT

These are not simple brochure sites. They must be built as lead generation and monetization platforms with directory functionality, email capture, interactive tools, and SEO-optimized content architecture. Design quality should reflect a premium, trustworthy brand.

2. Technical Requirements

2.1 Platform

CMS

WordPress (latest stable version)

Page Builder

Elementor Pro

Hosting

Developer to recommend — must support all 3 sites (consider WP Engine, Kinsta, or SiteGround)

PHP

8.1 or higher

SSL

HTTPS on all three domains from day one

Speed

Target 90+ Google PageSpeed score on mobile and desktop

2.2 Required Plugins — All Three Sites

•	Rank Math SEO Pro — SEO optimization, schema markup, sitemap generation

•	WPForms Pro — Lead capture forms, consultation booking, free guide downloads

•	FluentCRM or MailerLite Integration — Email list management and segmentation

•	WP Rocket — Page caching and performance optimization

•	Smush Pro or ShortPixel — Image optimization

•	MonsterInsights — Google Analytics 4 integration

•	WP External Links — Link management

•	UpdraftPlus — Automated backups

2.3 Required Plugins — Directory Functionality

Each site needs a vetted provider and community directory where operators can be listed. Recommended plugin options (developer to recommend best fit):

•	Business Directory Plugin Pro — Preferred for paid listing functionality

•	GeoDirectory — Alternative if location-based filtering is prioritized

•	Directories Pro — Alternative with strong filtering and search

The directory must support: paid listing tiers, search and filter by category/region, contact forms per listing, featured/sponsored listing placement, and admin-managed listing approval.

2.4 Required Functionality — Interactive Tools

The following interactive tools are required and should be built as Elementor widgets, custom shortcodes, or lightweight custom plugins:

•	Cost of Living Calculator — User inputs lifestyle details, gets estimated monthly cost in destination vs. US/Canada

•	Retirement Quiz / Destination Matcher — 5–8 question quiz outputs a recommended destination and captures email before showing results

•	Consultation Booking Widget — Calendar embed (Calendly or TidyCal integration) with pre-qualifying form

2.5 Email & CRM Integration

•	Single email marketing account serving all three sites (MailerLite or ActiveCampaign — developer to advise)

•	Subscribers tagged by source site and interest area

•	Automated welcome sequence triggered on free guide download

•	Opt-in forms embedded on: homepage, free guide page, calculator results, quiz results, blog sidebar

2.6 Analytics & Tracking

•	Google Analytics 4 on all three sites

•	Google Search Console verified for all three domains

•	Conversion tracking for: form submissions, guide downloads, consultation bookings, directory listing clicks

•	UTM parameter support for tracking traffic sources across sites

3. Site Architecture & Page Requirements

Below is the required page structure for each site. Pages marked 'Build First' are required for launch. 'Phase 2' and 'Phase 3' pages can be built in subsequent sprints.

internationalseniorliving.com  — Flagship Concept Brand

Page / URL

Purpose & Requirements

Homepage

/

Build First

Hero: 'Your trusted guide to retiring in a Blue Zone.' Lead capture above fold. Links to both geo sites. Featured testimonials section. CTA to free guide and consultation.

What is a Blue Zone?

/what-is-a-blue-zone

Build First

Authoritative explainer on the 5 official Blue Zones and longevity lifestyle. Structured for LLM citation. Schema markup required.

Destinations Hub

/destinations

Build First

Overview page linking to Costa Rica and Panama sub-pages. Built to scale to additional destinations later.

Free Guide Download

/free-guide

Build First

Gated PDF: 'The Blue Zone Retirement Guide.' Email capture gate. Triggers automated welcome email sequence.

About

/about

Build First

Owner story and senior living development background. This is the trust anchor of the entire portfolio.

Contact / Consultation

/contact

Build First

Calendly/TidyCal embed + pre-qualifying form. Separate form for general inquiries vs. consultation requests.

Blog Hub

/blog

Build First

Content archive. Categories: Blue Zone Lifestyle, Retirement Planning, Health & Longevity, Destinations.

Retirement Quiz

/quiz

Phase 2

Interactive destination matcher. 5–8 questions. Email capture before results. Outputs recommended destination.

Newsletter

/newsletter

Phase 2

'The Blue Zone Brief' signup page. Description of content, frequency, sponsor disclosure.

For Developers / Investors

/invest

Phase 2

Separate lead capture for real estate investors and development partners. Different CRM tag.

FAQ

/faq

Phase 2

50+ structured Q&As with FAQ schema markup. Target AI overview citations.

panamaseniorliving.com  — Geo Site — Phase 2 Priority

Page / URL

Purpose & Requirements

Homepage

/

Build First

Hero: 'Your guide to retiring in Panama.' Lead capture. Link to Blue Zone flagship. CTA to free guide.

Why Panama

/why-panama

Build First

Climate, USD economy, Pensionado visa benefits, healthcare, safety. Structured for LLM citation.

Cost of Living Guide

/cost-of-living

Build First

Detailed monthly budget breakdown. Embed cost calculator tool. Updated annually.

Pensionado Visa Guide

/pensionado-visa

Build First

Step-by-step residency guide. Requirements, timeline, attorney referrals, benefits list.

Regions Hub

/regions

Build First

Overview + sub-pages for: Panama City, Boquete, Coronado, Bocas del Toro, El Valle.

Healthcare Guide

/healthcare

Build First

Public vs. private system, top hospitals, cost comparisons to US/Canada.

Community Directory

/communities

Build First

Vetted senior living communities. Paid listing tiers. Search by region. Featured placement for premium listings.

Provider Directory

/providers

Build First

Vetted attorneys, real estate agents, relocation specialists. Paid listings. Category and region filters.

Free Guide Download

/free-guide

Build First

Gated PDF: 'The Complete Guide to Retiring in Panama.' Email capture. Shares list with Blue Zone site.

Contact / Consultation

/contact

Build First

Consultation booking + general inquiry form. Same calendar system as Blue Zone site.

Scouting Trips

/scouting-trips

Phase 2

Description of curated discovery tours. Booking inquiry form. Price range displayed.

Expat Stories

/stories

Phase 2

Video + written interviews with US/Canadian expats living in Panama.

Blog Hub

/blog

Build First

Content archive. Categories: Cost of Living, Visa & Legal, Regions, Healthcare, Real Estate.

Panama vs. Costa Rica

/compare

Phase 2

Honest comparison guide. High-intent search traffic. Structured for AI citation.

FAQ

/faq

Phase 2

50+ Q&As with schema markup.

costaricaseniorliving.com  — Geo Site — Phase 3

Page / URL

Purpose & Requirements

All Pages

/*

Phase 3

Architecture is identical to panamaseniorliving.com. Swap Panama-specific content for Costa Rica. Add Nicoya Blue Zone angle throughout. Developer should build Panama first, then replicate the template for Costa Rica with content substitution.

Nicoya Blue Zone Page

/nicoya-blue-zone

Phase 3

Unique to this site. Deep content on the Nicoya Peninsula as one of the world's 5 official Blue Zones. Cross-links to internationalseniorliving.com.

4. Design Direction

4.1 Brand Hierarchy

•	Blue Zone Senior Living: Premium, nature-inspired, longevity-focused. Warm but sophisticated. Think high-end wellness brand meets travel editorial.

•	Panama Senior Living: Professional, aspirational, modern. Confident and welcoming. Slightly more corporate than Blue Zone.

•	Costa Rica Senior Living: Natural, lush, adventurous. Can lean into the tropical and eco-conscious aesthetic more than Panama.

4.2 Shared Design System

All three sites should share a common design system so they are clearly part of the same portfolio family, while having distinct color personalities. The developer should build a shared Elementor Theme Builder template kit and customize per site.

Element

Spec

Notes

Heading Font

Cormorant Garamond or Playfair Display

Serif display font. Conveys trust, authority, and premium positioning.

Body Font

DM Sans or Outfit

Clean, modern, highly legible for 55+ audience.

Min Font Size

16px body, 18px preferred

Audience is 55+. Readability is non-negotiable.

Shared Primary Color

#2C4A2E (Forest Green)

Shared across all three sites for portfolio cohesion.

Shared Accent Color

#C8973A (Gold)

CTAs, highlights, and premium accents across all sites.

4.3 Mobile Requirements

•	All three sites must be fully responsive and mobile-first

•	55+ audience often uses tablets — design should be tested at tablet breakpoints

•	Forms and CTAs must be fully functional and easy to use on mobile

•	Navigation should use a clean hamburger menu on mobile

5. SEO Requirements

These sites are built to compete in organic search and to be cited by AI tools (ChatGPT, Claude, Perplexity, Google AI Overviews). SEO is not an afterthought — it must be baked into the build.

5.1 Technical SEO — Required at Launch

•	XML sitemaps auto-generated and submitted to Google Search Console for all three domains

•	Canonical tags configured correctly across all pages

•	robots.txt properly configured

•	Schema markup implemented: Organization, WebSite, FAQPage, BreadcrumbList, LocalBusiness where applicable

•	Open Graph and Twitter Card meta tags on all pages

•	Hreflang not required (English only)

•	Clean URL structure — no query strings, no dates in URLs

•	Internal linking structure built according to the site architecture in Section 3

5.2 Content SEO — Developer Setup Only

The developer is NOT responsible for writing content. However, the following SEO infrastructure must be set up:

•	Rank Math Pro configured and connected to Google Search Console

•	SEO title and meta description templates set for all page types (posts, pages, category archives)

•	Breadcrumb navigation enabled and displaying correctly

•	Blog category structure created as specified in Section 3

•	FAQ pages built with Rank Math FAQ blocks for schema auto-generation

6. Monetization Infrastructure

The developer must build the following monetization infrastructure as part of the initial build. These are not optional features — they are the revenue engine of the portfolio.

6.1 Directory Listings (Paid)

•	Directory plugin installed and configured on both geo sites (Panama and Costa Rica)

•	Three listing tiers: Basic (free), Standard (paid), Featured (premium)

•	Stripe or PayPal payment integration for listing purchases

•	Admin approval workflow for all new listings

•	Category taxonomy: Senior Living Communities, Attorneys/Legal, Real Estate, Healthcare, Relocation Services

•	Each listing must include: contact form, website link, phone, address, description, photos, region tag

6.2 Lead Capture System

•	WPForms Pro installed and configured on all three sites

•	Free guide download form: name + email required, triggers automated email with PDF attachment

•	Consultation booking form: name, email, phone, destination interest, timeline, additional notes

•	Newsletter signup form: name + email, single-step

•	All form submissions feed into CRM/email platform with appropriate tags by source and intent

6.3 Affiliate Link Management

•	ThirstyAffiliates or Pretty Links plugin installed for affiliate link cloaking and tracking

•	Initial affiliate link categories: Relocation Services, Insurance, Legal, Real Estate, Travel

•	Click tracking enabled and connected to Google Analytics 4

6.4 Scouting Trips Page

•	Inquiry form: name, email, destination interest, travel window, group size, budget range

•	Form submissions tagged separately in CRM as high-intent leads

7. Deliverables & Handoff Requirements

7.1 What I Need Delivered

•	WordPress installed and configured on hosting for all three domains

•	Elementor Pro theme built and deployed on all three sites

•	All Phase 1 pages built per Section 3 (content will be provided by me separately)

•	All plugins installed, configured, and tested

•	Directory functionality live and accepting test listings on both geo sites

•	All forms built, tested, and connected to email platform

•	Google Analytics 4 and Search Console configured for all three domains

•	Mobile responsiveness verified across iOS Safari, Android Chrome, and tablet

•	PageSpeed score of 85+ on mobile, 90+ on desktop for all three sites

•	30-minute screen-share walkthrough showing me how to add content, blog posts, and manage directory listings

•	Admin credentials and hosting access delivered securely

7.2 What I Will Provide

•	All written content for Phase 1 pages

•	Logo files (or direction to create simple wordmark logos)

•	Photography direction (stock photo sources or purchased images)

•	PDF guides for lead magnets

•	Affiliate account details once established

7.3 Suggested Timeline

Week

Milestone

Details

Week 1–2

Blue Zone — Foundation

Hosting, WP install, theme, plugins, all Phase 1 pages built (content placeholders OK)

Week 3–4

Panama — Full Build

All Phase 1 pages, directory live, forms live, analytics configured

Week 5–6

Costa Rica — Template Build

Replicate Panama template, swap content, add Nicoya Blue Zone page

Week 7

QA, Speed, Handoff

Cross-browser testing, PageSpeed optimization, walkthrough call, credential handoff

8. Budget Guidance & Hiring Notes

This brief is intended for posting on Upwork or Fiverr Pro. The following budget ranges reflect fair market rates for the scope described.

Scope Item

Budget Range

Notes

Full 3-site build (all Phase 1 pages)

$1,500 – $3,500

Upwork mid-tier. Elementor Pro included.

Directory plugin setup + payment integration

$300 – $600

May be bundled into main quote

Interactive calculator + quiz tools

$200 – $500

Depends on complexity

Hosting (annual)

$200 – $600/year

SiteGround, WP Engine, or Kinsta

8.1 How to Vet Candidates

•	Require a portfolio showing at least 2 WordPress sites with directory or lead-gen functionality

•	Ask specifically: 'Have you built paid directory listings with Stripe/PayPal integration before?'

•	Prefer candidates with Elementor Pro certification or demonstrated Elementor builds

•	Run a small paid test task ($50–100) before committing to the full project

•	Require weekly progress updates with screenshots or staging site links

Questions? Contact Justin — Cascadia Development